Project Planning Phase

Project Planning Template

| Date: | 26-12-2025 |
| --- | --- |
| Team ID: |  |
| Project Name: | Bookstore |
| Maximum Marks: | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Roles | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Individual |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium | Individual |
|  |  | USN-3 | As a user, I can log out and manage my session securely. | 2 | Medium | Individual |
| Sprint-2 | Book Management & Browsing | USN-4 | As a seller, I can add new books to the store. | 3 | High | Individual |
|  |  | USN-5 | As a user, I can browse and search books by category, price, and rating. | 3 | High | Individual |
|  |  | USN-6 | As a user, I can view detailed book information. | 2 | Medium | Individual |
| Sprint-3 | Orders, Wishlist & Reviews | USN-7 | As a user, I can add books to my wishlist. | 2 | Medium | Individual |
|  |  | USN-8 | As a user, I can place an order for a book. | 3 | High | Individual |
|  |  | USN-9 | As a user, I can view my order history. | 2 | Medium | Individual |
| Sprint-4 | Admin & System Management | USN-10 | As an admin, I can manage users and sellers. | 3 | High | Individual |
|  |  | USN-11 | As an admin, I can manage books and orders. | 3 | High | Individual |
|  |  | USN-12 | As a user, I can submit and view book reviews. | 2 | Medium | Individual |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Dec 2025 | 06 Dec 2025 | 20 | 06 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 07 Dec 2025 | 12 Dec 2025 | 20 | 12 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 13 Dec 2025 | 18 Dec 2025 | 20 | 18 Dec 2025 |
| Sprint-4 | 20 | 6 Days | 19 Dec 2025 | 24 Dec 2025 | 20 | 24 Dec 2025 |