User Acceptance Testing (UAT)

| Date | 03-01-2026 |
| --- | --- |
| Team ID |  |
| Project Name | Shopez |
| Maximum Marks |  |

## Project Overview

Project Name: ShopEZ
Description:
ShopEZ is a web-based e-commerce application that enables users to browse products, manage carts, place orders, make secure payments, and track order status. It also provides an admin panel for managing products, orders, and users.

Project Version: v1.0.0
Testing Period: 2025-05-26 to 2025-06-02

## Testing Scope

The following features are covered under UAT:

User registration and login

Customer profile management

Product browsing, search, and filtering

Cart management (add, update, remove items)

Order placement and order tracking

Payment gateway integration

Admin product and order management

Order status updates (placed, shipped, delivered)

Review and rating system

## Requirements to be Tested

As a customer, I want to register and log in securely.

As a customer, I want to browse and search products easily.

As a customer, I want to add products to cart and place orders.

As a customer, I want to make secure online payments.

As an admin, I want to manage products and orders efficiently.

## Testing Environment

### Testing Environment Details

URL: https://shopez.example.com

### Credentials

Customer: john@example.com / password123

Admin: admin@shopez.com / admin123

## Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Visit ShopEZ site 2. Click “Sign Up” 3. Fill and submit registration form | User account created and redirected to dashboard | Account created successfully | Pass |
| TC-002 | User Login | 1. Enter valid credentials 2. Click “Login” | User logged in and redirected to homepage | Logged in successfully | Pass |
| TC-003 | Product Browsing | 1. Login as customer 2. Browse product categories | Products displayed correctly | Products loaded | Pass |
| TC-004 | Add to Cart | 1. Select product 2. Click “Add to Cart” | Product added to cart | Item added | Pass |
| TC-005 | Place Order | 1. Go to cart 2. Proceed to checkout 3. Submit order | Order placed successfully | Order confirmed | Pass |
| TC-006 | Payment Processing | 1. Select payment method 2. Complete payment | Payment successful and order recorded | Payment completed | Pass |
| TC-007 | Admin Product Management | 1. Login as admin 2. Add new product | Product visible on site | Product added | Pass |

## Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Cart quantity not updating | 1. Add product to cart 2. Update quantity | Medium | Open | Quantity should update instantly |
| BG-002 | Search delay on large catalog | Use search with many products | Low | Open | Improve search performance |

## Sign-off

Tester Name: __Senthil Kumar C
Date: 03-01-2026
Signature: senthil kumar c

## Notes

Ensure test cases cover both positive and negative scenarios.

Testers should provide detailed feedback for usability and performance.

All bugs must include severity, status, and reproduction steps.

Final sign-off should be obtained from the Project Manager and Product Owner before deployment.

### ✅ This UAT document is:

Fully aligned with your ShopEZ MERN project

Suitable for final-year project submission

Easy to explain in viva / internal evaluation

Structured exactly like your reference