Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03-01-2026 |
| --- | --- |
| Team ID |  |
| Project Name | Shopez Ecommerce |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely to ShopEZ. | 3 | High | Dev Team |
|  |  | USN-2 | As a user, I can reset or change my password. | 2 | Medium | Dev Team |
| Sprint-2 | Product Catalog & Browsing | USN-3 | As a customer, I can browse products by category and view product details. | 3 | High | Dev Team |
|  |  | USN-4 | As a customer, I can search and filter products by price, category, and rating. | 2 | Medium | Dev Team |
| Sprint-3 | Cart & Order Management | USN-5 | As a customer, I can add products to my cart and update quantities. | 3 | High | Dev Team |
|  |  | USN-6 | As a customer, I can place an order and track order status. | 3 | High | Dev Team |
| Sprint-4 | Payment & Admin Management | USN-7 | As a customer, I can make secure payments for my orders. | 3 | High | Dev Team |
|  |  | USN-8 | As an admin, I can add, update, or delete products. | 2 | Medium | Dev Team |
|  |  | USN-9 | As an admin, I can manage orders and update delivery status. | 2 | Medium | Dev Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 21 Dec 2025 | 2 june 2025 | 20 | 2 Jan 2026 |
| Sprint-2 | 20 | 6 Days | 23 Dec 2025 | 4 june 2025 | 20 | 2 Jan 2026 |
| Sprint-3 | 20 | 6 Days | 24 Dec 2025 | 6 june 2025 | 20 | 2 Jan 2026 |
| Sprint-4 | 20 | 6 Days | 27 Dec 2025 | 8 june 2025 | 20 | 2 Jan 2026 |

Velocity Summary (for Viva / Exam Explanation)

Each sprint delivers 20 story points

Team velocity is stable and predictable

Total delivered story points: 80

Indicates good sprint planning and scope control

Burndown Chart Explanation (Theory)

X-axis: Sprint duration (days)

Y-axis: Remaining story points

Ideal burndown shows a linear decline

Actual burndown closely follows ideal line, indicating:

Timely task completion

No major scope creep

Effective sprint execution